# Initial Project Planning Template

| Date | 25/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-2701 |
| Project Name | EduGenie: Google Gemini powered learning assistant |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Core Learning Assistant / Q&A | USN-1 | As a student, I can enter a question and receive a concise AI-generated answer. | 3 | High | Sangavi.A, Keerthana.R | 25/09/2026 | 29/09/2026 |
| Sprint-1 | Concept Explanation | USN-2 | As a student, I can enter a difficult topic and receive a simple explanation. | 3 | High | Bargath Nisha.A, Ramya.R | 25/09/2026 | 29/09/2026 |
| Sprint-2 | Quiz Generation | USN-3 | As a student, I can generate a quiz from a topic or passage with MCQ questions and answers. | 3 | High | Sangavi.A, Bargath Nisha.A | 30/09/2026 | 04/10/2026 |
| Sprint-2 | Summarization | USN-4 | As a student, I can summarize a long educational passage into concise revision content. | 2 | Medium | Keerthana.R, Ramya.R | 30/09/2026 | 04/10/2026 |
| Sprint-3 | Personalized Learning Path | USN-5 | As a learner, I can get a structured beginner-to-advanced learning path with recommended resources. | 3 | High | Sangavi.A, Keerthana.R, Bargath Nisha.A, Ramya.R | 05/10/2026 | 09/10/2026 |

Planning note: The sprint plan is adapted to the documented EduGenie features: Q&A, concept explanation, quiz generation, summarization, and personalized learning recommendations.